# Exit Criteria – OpenCart QA Project

## Functional Exit Criteria

- All Test Suites executed: ✅ Yes (100%)

- Overall pass rate ≥ 90%: ✅ Yes (≈ 90%)

- No Critical Severity defects remain: ❌ Pending — Several Critical bugs logged

- All Major defects fixed or workarounds approved: ❌ Pending business decision

- Blocked Test Cases resolved or deferred: ❌ 8 TCs still blocked

📌 Conclusion: Given the current data, the application is NOT fully ready for production but is suitable for UAT with known issues.

## API Exit Criteria

- All API Test Cases executed: ✅ 24/24

- Pass rate: ✅ 100%

- All endpoints responding with valid status codes: ✅ Yes

- Authentication validated: ✅ Yes

📌 Conclusion: API testing successfully meets the exit criteria.

## Database Exit Criteria

- All DB tests executed: ✅ 20/20

- Data integrity checks validated: ✅ Yes

- Failed tests: ❌ 1 failed (duplicate data found)

- No broken table relations: ✅ Yes

📌 Conclusion: DB exit criteria met except for duplicate data issue.

## Documentation Exit Criteria

- Test Plan created: ✅ Yes

- Test Cases written and executed for all modules: ✅ Yes

- Defect Logs maintained: ✅ Yes

- Summary Report completed: ✅ Yes

- Traceability Matrix mapped: ✅ Yes

📌 Conclusion: Documentation requirements completed.